🎨

CodeSkin

VS Code Personalizer Extension

Product Requirements Document — Phase 1 MVP

Version 1.0  |  June 2025

| Field | Details |
| --- | --- |
| Document Type | Product Requirements Document (PRD) |
| Product Name | CodeSkin — VS Code Personalizer |
| Phase | Phase 1 — MVP |
| Target Platform | Visual Studio Code Extension Marketplace |
| Author | CSE Student Portfolio Project |
| Status | Draft — Ready for Development |
| Estimated Build Time | 4 Weeks |
| Target Release | Q3 2025 |

# Table of Contents

1.  Executive Summary	3

2.  Problem Statement	4

3.  Goals & Success Metrics	5

4.  Target Users & Personas	6

5.  Scope — In & Out	7

6.  Feature Specifications	8

6.1  Background Image Upload	8

6.2  Opacity & Blur Controls	10

6.3  Region Targeting	12

6.4  Auto Color Extraction	14

6.5  Theme Save & Load	16

7.  Technical Architecture	18

8.  UI/UX Design Specifications	20

9.  Development Timeline	22

10.  Risks & Mitigations	23

11.  Publishing & Launch	24

12.  Appendix	25

# 1. Executive Summary

CodeSkin is a Visual Studio Code extension that transforms how developers personalize their coding environment. Unlike traditional VS Code themes that only change syntax colors and basic UI tones, CodeSkin brings phone-style, GUI-driven personalization — allowing users to upload custom wallpapers, apply blur and opacity effects, extract colors from images automatically, and save/load complete theme profiles.

This PRD covers Phase 1 (MVP), which focuses on five core features sufficient to publish on the VS Code Marketplace and build an initial user base. Later phases will add animated backgrounds, AI theme generation, sound effects, workspace-based auto-switching, and a community theme store.

| WHY | Every major OS and phone lets you set a wallpaper with one tap. VS Code — used by 70%+ of developers — has no such native feature. Existing extensions require editing JSON config files manually. CodeSkin solves this with a beautiful point-and-click UI. |
| --- | --- |

## 1.1 Vision Statement

"Make every developer's VS Code feel as personal as their phone — without touching a single config file."

## 1.2 Key Differentiators

- First VS Code extension with a full drag-and-drop visual settings panel (no JSON editing)

- Material You-inspired automatic color extraction from any uploaded image

- Per-region control: set different backgrounds for editor, sidebar, and terminal independently

- Complete theme profiles that can be saved, named, and switched instantly

- Zero dependency on third-party CSS loader extensions — works standalone

# 2. Problem Statement

## 2.1 The Core Problem

Developers spend 6–10 hours per day inside VS Code. Despite this, the editor offers almost no personality customization beyond color syntax themes. The gap between what mobile phones offer (wallpapers, dynamic color extraction, one-tap theme switching) and what VS Code offers is enormous.

## 2.2 Current Pain Points

| Pain Point | Current Situation | Impact |
| --- | --- | --- |
| No wallpaper support | VS Code has no native background image API | Developers can't personalize their primary tool |
| Config-file theming | Existing extensions like vscode-background require editing settings.json manually | High friction, not accessible to beginners |
| No color extraction | No extension auto-generates a theme from a photo | Users spend hours manually picking colors |
| No theme profiles | Settings are global — you can't save and switch looks | Switching themes requires re-applying all settings |
| Per-region control missing | Extensions apply one image to entire workbench | Can't have a clean sidebar with a subtle editor bg |

## 2.3 Market Evidence

- vscode-background extension has 500,000+ installs despite requiring manual JSON editing — proving demand exists

- GitHub issue #84120 ("Custom background image") has 1,200+ upvotes and is marked out-of-scope by Microsoft

- Doki Theme (anime wallpapers) has 300,000+ installs — proving aesthetic customization drives adoption

- Reddit r/unixporn and r/vscode regularly feature custom VS Code setups with thousands of upvotes

| INSIGHT | The demand is proven. The gap is UX quality. Nobody has built a polished, GUI-first, all-in-one personalizer for VS Code. That is CodeSkin's opportunity. |
| --- | --- |

# 3. Goals & Success Metrics

## 3.1 Product Goals

| # | Goal | Type | Priority |
| --- | --- | --- | --- |
| G1 | Publish a working extension on VS Code Marketplace within 4 weeks | Delivery | P0 |
| G2 | Let users upload and apply any image as background in under 30 seconds | UX | P0 |
| G3 | Auto-generate a complete VS Code color theme from any uploaded wallpaper | Feature | P0 |
| G4 | Enable per-region control for editor, sidebar, and terminal | Feature | P1 |
| G5 | Allow users to save and switch between named theme profiles | Feature | P1 |
| G6 | Reach 500 installs in first 30 days | Growth | P1 |
| G7 | Maintain 4.0+ star rating on Marketplace | Quality | P1 |
| G8 | Zero "Extension corrupted" warnings for users who follow install steps | Technical | P0 |

## 3.2 Success Metrics (KPIs)

| Metric | Target (30 days) | Target (90 days) | Measurement Method |
| --- | --- | --- | --- |
| Total Installs | 500+ | 2,000+ | VS Marketplace dashboard |
| Active Users (weekly) | 200+ | 800+ | VS Code telemetry API |
| Marketplace Rating | ≥ 4.0 stars | ≥ 4.2 stars | Marketplace reviews |
| GitHub Stars | 50+ | 200+ | GitHub repository |
| Extension load time | < 500ms | < 300ms | VS Code extension profiler |
| Crash/error rate | < 2% | < 1% | Sentry error tracking |
| Image apply time | < 2 seconds | < 1 second | Internal perf logging |
| Theme save/load time | < 500ms | < 300ms | Internal perf logging |

## 3.3 Non-Goals for Phase 1

- Animated GIF or video backgrounds (Phase 2)

- Sound effects on save/build (Phase 2)

- AI theme generator via LLM API (Phase 3)

- Community theme store or sharing (Phase 3)

- Workspace-based auto theme switching (Phase 2)

- Tech debt heatmap in Explorer (Phase 3)

- Mobile or web VS Code support (future)

# 4. Target Users & Personas

## 4.1 Primary Users

CodeSkin targets all developers who use VS Code as their primary editor and want to make it feel more personal. The core audience spans three sub-groups:

| Persona | Profile | Pain Point | What They Want |
| --- | --- | --- | --- |
| The Aesthetic Developer | Age 18–28, CS student or junior dev, active on r/unixporn, r/battlestations | VS Code looks the same as everyone else's | A unique, beautiful setup they can screenshot and share |
| The Power Customizer | Age 22–35, senior dev, uses custom terminal, Neovim on weekends | Must edit JSON to change anything visual | GUI controls that match the power of their other tools |
| The Casual User | Age 20–40, non-CS background (designer, writer, data analyst) | Has no idea how to edit settings.json | Simple drag-and-drop that just works in seconds |
| The Portfolio Builder | Age 19–25, CSE student, building GitHub portfolio | Wants interesting projects to show employers | A unique open-source project with real users |

## 4.2 User Journey — Primary Flow

- User sees CodeSkin on Marketplace or GitHub (via screenshots of beautiful setups)

- Installs extension in one click from Marketplace

- Opens Command Palette → types "CodeSkin: Open Settings"

- Settings panel opens in a webview sidebar

- User drags and drops a photo from their desktop into the upload zone

- Preview updates live — they see their wallpaper behind the editor

- User adjusts opacity to 30% and blur to 8px using sliders

- User clicks "Extract Colors" — VS Code UI colors auto-update to match the wallpaper

- User saves the profile as "My Blue Theme"

- Next day, user applies a different wallpaper and saves as "Dark Gaming Theme"

- User switches between profiles from the status bar in one click

# 5. Scope — In & Out of Phase 1

## 5.1 In Scope

| Feature | Description | Priority |
| --- | --- | --- |
| Background Image Upload | Upload PNG, JPG, GIF (static), WEBP via drag-and-drop or file picker | P0 — Must Have |
| Opacity Control | Slider 0–100% per region, live preview | P0 — Must Have |
| Blur Control | CSS blur 0–20px per region, live preview | P0 — Must Have |
| Region Targeting | Separate controls for Editor, Sidebar, Terminal Panel | P0 — Must Have |
| Auto Color Extraction | Extract dominant colors from uploaded image, apply as VS Code theme tokens | P0 — Must Have |
| Theme Profile Save | Save current settings (image paths + all adjustments) as a named profile | P1 — Should Have |
| Theme Profile Load | Load and apply any saved profile instantly | P1 — Should Have |
| Profile Management | Rename and delete saved profiles | P1 — Should Have |
| Status Bar Quick Switch | Click status bar item to cycle between saved profiles | P2 — Nice to Have |
| Reset to Default | One-click restore of original VS Code appearance | P0 — Must Have |
| Settings Webview Panel | React-based GUI panel opened from Command Palette | P0 — Must Have |

## 5.2 Out of Scope (Phase 1)

| Feature | Reason Excluded | Target Phase |
| --- | --- | --- |
| Animated GIF backgrounds | Requires video/canvas injection — complex, separate problem | Phase 2 |
| Video (MP4) backgrounds | Performance risk, needs testing on low-end machines | Phase 2 |
| Sound effects | Separate feature track, unrelated to visual theming | Phase 2 |
| Workspace auto-switching | Requires project detection logic — adds 2+ weeks | Phase 2 |
| AI theme generator | Requires API key management, cost model, rate limiting | Phase 3 |
| Community theme store | Requires backend infrastructure, CDN, moderation | Phase 3 |
| Custom icon packs | Separate VS Code API (Product Icon Theme) | Phase 2 |
| Tech debt heatmap | Separate analysis feature — unrelated to theming | Phase 3 |
| VS Code Web / Codespaces | Web sandbox blocks CSS injection — needs different approach | Future |

# 6. Feature Specifications

Each feature below is described with full detail: user story, acceptance criteria, UI behavior, technical implementation, edge cases, and error handling. This is the single source of truth for developers implementing Phase 1.

## 6.1 Feature: Background Image Upload

| STORY | As a developer, I want to upload any image from my computer and have it appear as the background of my VS Code editor, so that my coding environment feels personal and unique. |
| --- | --- |

### 6.1.1 Acceptance Criteria

- User can upload an image via drag-and-drop onto the CodeSkin panel

- User can upload an image via a file picker button ("Browse Files")

- Accepted formats: PNG, JPG/JPEG, WEBP, GIF (static frame only in Phase 1)

- Maximum file size: 10 MB (files above this show a clear error message)

- After upload, the image is applied as background within 2 seconds

- The image persists across VS Code restarts (stored in extension globalStorageUri)

- A thumbnail preview of the uploaded image is shown in the panel

- User can remove the background image and restore the default appearance

### 6.1.2 UI Behavior — Step by Step

- The CodeSkin panel shows a dashed upload zone with text "Drop image here or Browse Files"

- On hover over the zone, the border changes from dashed-gray to solid-purple

- User drops an image file → loading spinner appears for up to 2 seconds

- On success: thumbnail of uploaded image appears in the upload zone

- The editor background updates immediately — no VS Code restart required

- A green toast notification appears: "Background applied successfully!"

- If file type is invalid: red toast → "Unsupported file type. Use PNG, JPG, WEBP, or GIF."

- If file > 10MB: red toast → "File too large. Maximum size is 10 MB."

- A small ✕ button on the thumbnail lets users remove the background

### 6.1.3 Technical Implementation

- Storage: Uploaded image is copied to vscode.ExtensionContext.globalStorageUri/images/. Original filename preserved with a sanitized slug (spaces → underscores, special chars removed).

- CSS Injection: Extension writes a custom CSS file to globalStorageUri/codeskin.css. This file is registered via the vscode-background approach: modifying workbench.html to import the CSS. Selector used: .monaco-editor .overflow-guard for editor region.

- Base64 encoding: Image is converted to a base64 data URI before embedding in CSS. This avoids cross-platform path issues (especially Windows backslash problems).

- File size limit: Enforced client-side (webview) AND server-side (extension host) before base64 conversion.

- Persistence: Image path and settings stored in vscode.ExtensionContext.globalState so they survive restarts. CSS is re-applied on extension activation.

### 6.1.4 Edge Cases & Error Handling

| Edge Case | Expected Behavior |
| --- | --- |
| User uploads a corrupt image file | Show error: "Could not read image. Please try a different file." |
| User uploads a file named with special characters | Sanitize filename before saving; use UUID fallback if sanitization fails |
| User has no write permission to globalStorageUri | Show error: "Cannot save image. Check extension permissions." and log to output channel |
| Image path contains spaces (Windows) | Convert to base64 data URI — path issues become irrelevant |
| VS Code update overwrites workbench.html | Extension detects change on startup, re-applies CSS injection automatically |
| User drags non-image file (e.g. a .js file) | Reject silently in drop handler; show tooltip: "Only image files are accepted" |
| Multiple rapid uploads in quick succession | Debounce: only process the last upload after 300ms idle |

## 6.2 Feature: Opacity & Blur Controls

| STORY | As a developer, I want to control how transparent and blurred my background image is, so that I can keep my code readable while still showing the wallpaper beneath it. |
| --- | --- |

### 6.2.1 Acceptance Criteria

- Opacity slider: range 0% (invisible) to 100% (fully opaque), default 40%

- Blur slider: range 0px (no blur) to 20px (heavy blur), default 5px

- Both sliders update the background in real time (live preview, no apply button needed)

- Current value is displayed numerically next to each slider

- Sliders are per-region: each region (Editor, Sidebar, Terminal) has its own opacity and blur

- Values persist across restarts via globalState

- A "Reset" button restores both sliders to their defaults (opacity 40%, blur 5px)

### 6.2.2 Slider Behavior — Detail

| Property | Opacity Slider | Blur Slider |
| --- | --- | --- |
| Range | 0% → 100% | 0px → 20px |
| Step | 1% | 1px |
| Default | 40% | 5px |
| Update trigger | On drag (real-time) | On drag (real-time, debounced 50ms) |
| CSS property applied | opacity on pseudo-element overlay | filter: blur(Npx) on background-image |
| Display format | "42%" | "8px" |
| Keyboard accessible | Arrow keys move by 1 unit, Shift+Arrow by 10 | Same |

### 6.2.3 Technical Implementation

- Opacity approach: The background image is applied via a ::before pseudo-element on the target VS Code DOM node. The pseudo-element gets opacity: N. This keeps code text at full opacity since opacity on the parent would affect child elements.

- Blur approach: filter: blur(Npx) is applied directly to the background-image on the pseudo-element. This does NOT blur the code text.

- Real-time update: Webview sends a message via vscode.postMessage on each slider change event. Extension host receives it and rewrites the relevant CSS rule in codeskin.css, then triggers a DOM class refresh.

- Debouncing: Blur updates are debounced at 50ms because filter: blur() is GPU-intensive. Opacity updates are applied at 16ms (one animation frame) for smooth dragging.

### 6.2.4 Edge Cases

- Opacity 0%: background completely invisible — show a warning icon but allow it (user may want to temporarily hide background)

- Opacity 100%: background fully opaque — code text may be unreadable. Show a yellow warning: "High opacity may make code hard to read." at 85%+

- Blur 20px: extreme blur. Allowed. No warning needed — purely aesthetic.

- Slider value lost on restart: re-apply from globalState on extension activation

- User resizes VS Code window: background automatically scales because background-size: cover is set in the CSS

## 6.3 Feature: Region Targeting

| STORY | As a developer, I want to set different background images and different opacity/blur settings for the editor, sidebar, and terminal separately, so that I can have a subtle wallpaper in my editor but a clear sidebar. |
| --- | --- |

### 6.3.1 Regions Defined

| Region Name | VS Code Area | CSS Selector | Default State |
| --- | --- | --- | --- |
| Editor | Main code editing area (center) | .monaco-editor .overflow-guard | Background image ON |
| Sidebar | File explorer, extensions, source control panels (left) | .sidebar | Background image OFF |
| Panel | Terminal, output, problems (bottom) | .panel | Background image OFF |
| Activity Bar | Far-left icon strip | .activitybar | Background image OFF |

### 6.3.2 Acceptance Criteria

- The settings panel shows three tabs or sections: Editor | Sidebar | Terminal

- Each section has its own: image upload zone, opacity slider, blur slider, enable/disable toggle

- Regions can have completely different images — or the same image if desired

- Enabling/disabling a region's background requires no restart

- Each region's settings are stored independently in globalState

- A global "Apply to All Regions" button applies the editor's current image and settings to all regions

### 6.3.3 UI Layout — Region Panel

- Three tab buttons at top of CodeSkin panel: [Editor] [Sidebar] [Terminal]

- Active tab is highlighted in purple

- Each tab contains: toggle switch (On/Off), upload zone, opacity slider, blur slider, reset button

- The main VS Code view updates in real time as user adjusts the active tab's settings

- A "Copy to All" button appears below the upload zone: "Apply these settings to all regions"

- Status indicators show which regions currently have a background active (e.g., green dot = active)

### 6.3.4 Technical Implementation

- CSS structure: Each region gets its own CSS class injected: .codeskin-editor-bg, .codeskin-sidebar-bg, .codeskin-terminal-bg. Each class contains the ::before pseudo-element with background-image, opacity, and filter properties.

- Enable/disable toggle: Toggle switches the display property of the ::before pseudo-element between block and none. No image re-injection needed.

- Independent storage: globalState keys: codeskin.editor.image, codeskin.editor.opacity, codeskin.editor.blur, and equivalents for sidebar and terminal.

## 6.4 Feature: Auto Color Extraction

| STORY | As a developer, I want to click one button and have VS Code's UI colors automatically change to match my uploaded wallpaper, like Android's Material You feature, so that my entire editor feels cohesive. |
| --- | --- |

### 6.4.1 Acceptance Criteria

- "Extract Colors" button appears after an image is uploaded

- Clicking it analyzes the image and generates a complete VS Code color theme within 3 seconds

- The generated theme is applied to VS Code's workbench.colorCustomizations setting

- At minimum, these 12 tokens must be generated: activityBar.background, activityBar.foreground, sideBar.background, sideBarTitle.foreground, editor.background, editor.foreground, statusBar.background, statusBar.foreground, button.background, button.foreground, focusBorder, editor.selectionBackground

- Generated colors must meet WCAG AA contrast ratio (4.5:1 minimum for text on background)

- A color preview palette is shown in the panel before applying

- User can click individual color swatches to override them with a color picker

- A "Revert Colors" button restores the previously active color theme

### 6.4.2 Color Extraction Logic

- Load uploaded image into node-vibrant library in the extension host

- Extract 6 color swatches: Vibrant, DarkVibrant, LightVibrant, Muted, DarkMuted, LightMuted

- Map swatches to VS Code semantic token groups (see mapping table below)

- For each background color, calculate the required foreground using WCAG contrast formula

- If contrast ratio < 4.5:1, lighten or darken the foreground color until threshold is met

- Write the resulting color map to workspace settings via vscode.workspace.getConfiguration().update()

### 6.4.3 Swatch → Token Mapping

| Swatch | VS Code Token | Rationale |
| --- | --- | --- |
| DarkMuted | activityBar.background, sideBar.background, editor.background | Darkest tones for primary backgrounds |
| DarkVibrant | statusBar.background, titleBar.activeBackground | Accent backgrounds — slightly more color |
| Vibrant | button.background, badge.background, focusBorder | Primary interactive/accent color |
| LightVibrant | editor.selectionBackground, list.activeSelectionBackground | Selection highlights — lighter variant |
| Muted | editor.inactiveSelectionBackground, list.hoverBackground | Subdued states |
| Computed (WCAG) | All foreground tokens (.foreground) | Auto-calculated to ensure readable contrast |

### 6.4.4 Technical Implementation

- Library: node-vibrant v3.x — runs in Node.js extension host context. Install via npm in the extension's dependencies.

- Input: The image file path from globalStorageUri (not base64) is passed to Vibrant.from(path).getPalette().

- Contrast checking: tinycolor2 library used to compute WCAG contrast ratio. If ratio < 4.5, tinycolor2's lighten()/darken() is applied iteratively in 5% steps until threshold is met.

- Application: vscode.workspace.getConfiguration('workbench').update('colorCustomizations', tokenMap, vscode.ConfigurationTarget.Global).

- Revert: Before applying, the current colorCustomizations value is saved to globalState as codeskin.previousColors. "Revert Colors" restores this.

### 6.4.5 Edge Cases

- Grayscale image: Vibrant returns null swatches. Fallback: use a neutral slate theme with medium gray tones

- Very dark image (night photo): DarkMuted may be near-black. Apply a minimum brightness floor of #111111

- Very bright image (white sky photo): Computed foreground may be near-black. Use dark text on light backgrounds

- User has a custom colorCustomizations already set: warn user before overwriting. "This will replace your current color customizations. Continue?"

- Extraction takes > 3 seconds: show progress indicator in the panel

## 6.5 Feature: Theme Save & Load (Profiles)

| STORY | As a developer, I want to save my current CodeSkin setup as a named profile and switch between multiple profiles instantly, so I can have different looks for different moods or projects without reconfiguring everything. |
| --- | --- |

### 6.5.1 Acceptance Criteria

- "Save Profile" button saves: all image paths, opacity values, blur values, region enable states, and extracted color tokens

- User is prompted to enter a profile name (max 50 characters)

- Saved profiles appear in a list in the CodeSkin panel

- Clicking a profile name applies it immediately — no restart required

- Up to 20 profiles can be saved (storage limit guard)

- Each profile can be renamed via double-click on its name

- Each profile has a delete button (with confirmation dialog)

- A profile thumbnail shows the wallpaper image used

- The status bar shows the name of the currently active profile

### 6.5.2 Profile Data Structure

Each saved profile is stored as a JSON object in globalState under key codeskin.profiles:

| Field | Type | Description |
| --- | --- | --- |
| id | string (UUID) | Unique identifier for the profile |
| name | string (max 50 chars) | User-defined display name |
| createdAt | ISO 8601 timestamp | When the profile was created |
| updatedAt | ISO 8601 timestamp | Last modification time |
| editor.imagePath | string (absolute path) | Path to editor background image file |
| editor.opacity | number (0–100) | Editor opacity percentage |
| editor.blur | number (0–20) | Editor blur in pixels |
| editor.enabled | boolean | Whether editor background is active |
| sidebar.imagePath | string ¦ null | Path to sidebar background image (null if none) |
| sidebar.opacity | number (0–100) | Sidebar opacity percentage |
| sidebar.blur | number (0–20) | Sidebar blur in pixels |
| sidebar.enabled | boolean | Whether sidebar background is active |
| terminal.imagePath | string ¦ null | Path to terminal background image |
| terminal.opacity | number (0–100) | Terminal opacity percentage |
| terminal.blur | number (0–20) | Terminal blur in pixels |
| terminal.enabled | boolean | Whether terminal background is active |
| colors | object ¦ null | VS Code workbench.colorCustomizations map (null if not extracted) |
| thumbnailBase64 | string ¦ null | Small (100x70px) base64 thumbnail for UI display |

### 6.5.3 UI Behavior — Profiles List

- Profiles list section appears below the region controls in the panel

- Each profile shows: thumbnail image (100x70px), profile name, creation date

- Active profile has a purple left border and "Active" badge

- Clicking a non-active profile shows a confirmation: "Switch to [name]?" → [Yes] [Cancel]

- Applying a profile updates all backgrounds and colors within 2 seconds

- New profile created with "+ New Profile" button — auto-named "Profile N" if user doesn't type a name

- Profiles are listed in reverse chronological order (newest first)

- If 20 profiles reached, "+ New Profile" button is disabled with tooltip: "Maximum 20 profiles reached. Delete one to add more."

### 6.5.4 Edge Cases

- Profile's image file was deleted externally: show broken image icon in thumbnail, warn user on apply, skip image and apply colors only

- Profile name collision: allow — profiles are identified by UUID, not name

- globalState corruption: catch JSON parse errors, show recovery message: "Profile data appears corrupted. Profiles have been reset."

- VS Code sync (Settings Sync): globalState does NOT sync across machines by default — note this in README. Image files would not be synced anyway.

# 7. Technical Architecture

## 7.1 Extension Structure

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Extension Host | TypeScript + Node.js | Core logic: file I/O, CSS injection, VS Code API calls, settings management |
| Webview Panel | React + TailwindCSS (inline) | Settings UI: sliders, upload, profile list, color swatches |
| CSS Engine | Generated CSS file | Background image injection, opacity/blur per-region |
| Storage | VS Code globalState + globalStorageUri | Settings, profiles, image files |
| Color Extraction | node-vibrant + tinycolor2 | Palette extraction, WCAG contrast calculation |
| Communication | VS Code postMessage API | Bidirectional messages between webview and extension host |

## 7.2 Folder Structure

| Path | Contents |
| --- | --- |
| src/extension.ts | Entry point — activates extension, registers commands |
| src/panel/PanelProvider.ts | Creates and manages the CodeSkin webview panel |
| src/css/CssManager.ts | Writes, updates, and removes the injected CSS file |
| src/storage/ProfileManager.ts | CRUD operations for theme profiles in globalState |
| src/color/ColorExtractor.ts | node-vibrant integration + WCAG contrast enforcement |
| src/image/ImageManager.ts | Copies uploaded images to globalStorageUri, base64 conversion |
| webview/src/App.tsx | Root React component for the settings panel |
| webview/src/components/ | UploadZone, OpacitySlider, BlurSlider, ProfileCard, ColorPreview |
| webview/src/hooks/ | useVSCodeMessage.ts — message bus hook for panel ↔ host comms |
| assets/ | Extension icon, marketplace screenshots |
| package.json | Extension manifest: commands, activation events, dependencies |

## 7.3 Message Protocol (Webview ↔ Host)

| Direction | Message Type | Payload | Action |
| --- | --- | --- | --- |
| Webview → Host | IMAGE_UPLOAD | { region, fileData: base64, mimeType } | Save image, inject CSS |
| Webview → Host | OPACITY_CHANGE | { region, value: number } | Update CSS opacity |
| Webview → Host | BLUR_CHANGE | { region, value: number } | Update CSS blur |
| Webview → Host | TOGGLE_REGION | { region, enabled: boolean } | Show/hide region background |
| Webview → Host | EXTRACT_COLORS | { region } | Run node-vibrant, apply theme |
| Webview → Host | SAVE_PROFILE | { name: string } | Snapshot current state to profile |
| Webview → Host | LOAD_PROFILE | { id: string } | Apply saved profile |
| Webview → Host | DELETE_PROFILE | { id: string } | Remove profile from globalState |
| Host → Webview | STATE_UPDATE | { profiles, activeProfile, regions } | Refresh panel UI |
| Host → Webview | COLORS_EXTRACTED | { palette: ColorMap } | Show color preview swatches |
| Host → Webview | ERROR | { message: string } | Show toast in panel |

## 7.4 Key Technical Constraints

- CSS injection caveat: Modifying workbench.html causes VS Code to show an "Installation corrupted" warning. The extension must use the established pattern of also patching the checksum file (workbench.html.sha256) to suppress this warning. Follow the vscode-background open-source implementation.

- Security: The webview must set Content Security Policy to allow only local resources and data URIs. No external URLs loaded in the webview except from cdn.jsdelivr.net for React.

- Performance: base64 images embedded in CSS can be large. Maximum encoded size: 5MB per region. If base64 exceeds this, fall back to a data URI served via a local Express server within the extension host.

- Windows compatibility: File paths use path.join() + vscode.Uri.file() consistently. Never concatenate paths as strings.

# 8. UI/UX Design Specifications

## 8.1 Settings Panel Layout

The CodeSkin settings panel opens as a VS Code webview panel (like the Settings editor). It is docked to the primary sidebar by default, with an option to open as a full editor tab.

### 8.1.1 Panel Sections (Top to Bottom)

- Header: CodeSkin logo + "v1.0" badge + link to documentation

- Region tabs: [Editor] [Sidebar] [Terminal] — horizontal tab row

- Upload zone: dashed border, icon, "Drop image here or Browse Files" text, thumbnail when active

- Image controls: Opacity slider + numeric display, Blur slider + numeric display

- Region toggle: "Enable background for this region" switch (on/off)

- Color section: "Extract Colors" button + color swatch preview grid (12 swatches)

- Profiles section: "+ New Profile" button + scrollable list of profile cards

- Footer: "Reset All to Default" button + "Report Issue" link

## 8.2 Design Tokens

| Token | Value | Usage |
| --- | --- | --- |
| Primary color | #534AB7 (purple) | Buttons, active tabs, borders, accents |
| Background | var(--vscode-sideBar-background) | Panel background — inherits VS Code theme |
| Text primary | var(--vscode-foreground) | All body text |
| Text muted | var(--vscode-descriptionForeground) | Labels, secondary text |
| Border | var(--vscode-panel-border) | Dividers, card borders |
| Success | #3B6D11 (green) | Success toasts, active profile badge |
| Error | #A32D2D (red) | Error toasts, validation messages |
| Warning | #854F0B (amber) | Opacity > 85% warning |
| Border radius | 6px | Buttons, cards, input fields |
| Font | var(--vscode-font-family) | Inherits user's VS Code font setting |

## 8.3 Accessibility Requirements

- All interactive elements must be keyboard navigable (Tab, Shift+Tab)

- Sliders must respond to arrow keys (1 unit) and Shift+Arrow (10 units)

- All buttons have aria-label attributes

- Color contrast in the panel UI itself must meet WCAG AA

- Toast notifications are announced to screen readers via aria-live='polite'

- File upload zone accepts keyboard activation (Enter/Space to open file picker)

- No information conveyed by color alone (icons or text always accompany color states)

## 8.4 Responsive Behavior

- Panel minimum width: 260px (VS Code sidebar minimum)

- At < 300px width: sliders collapse to stacked layout (label above, slider full-width below)

- Profile thumbnails scale proportionally

- Color swatch grid: 4 columns at > 280px, 2 columns at < 280px

# 9. Development Timeline

## 4-Week Sprint Plan

| Week | Focus | Deliverables | Success Criteria |
| --- | --- | --- | --- |
| Week 1 Days 1–7 | Foundation & CSS Injection | • Extension scaffold (yo code) • Package.json manifest • Command palette registration • workbench.html CSS injection • Background image applied via hardcoded test URL | Background image appears in editor without crashing VS Code |
| Week 2 Days 8–14 | Webview Panel & Upload | • React webview scaffold • Drag-and-drop upload zone • File picker integration • Image saved to globalStorageUri • CSS rewritten dynamically • Opacity and blur sliders (live) | User can upload image via UI and see it live with opacity/blur working |
| Week 3 Days 15–21 | Color Extraction & Regions | • node-vibrant integration • WCAG contrast checker • workbench.colorCustomizations update • Color swatch preview in panel • Region tabs (Editor / Sidebar / Terminal) • Independent settings per region | Upload photo → click Extract Colors → VS Code theme updates automatically |
| Week 4 Days 22–28 | Profiles + Polish + Publish | • Profile save/load/delete • Status bar profile switcher • Toast notifications • Error handling • README + screenshots • VSIX packaging • Marketplace submission | Extension published on Marketplace, all 5 core features working end-to-end |

## Daily Breakdown — Week 1

| Day | Task |
| --- | --- |
| Day 1 | Install Node.js, VS Code Extension SDK. Run yo code. Set up TypeScript + ESLint. |
| Day 2 | Register 'codeskin.open' command. Create empty webview panel. Test in Extension Development Host. |
| Day 3 | Research workbench.html injection pattern (study vscode-background source code). Understand checksum patching. |
| Day 4 | Implement CssManager.ts: write CSS file to globalStorageUri. Inject test background-image via hardcoded URL. |
| Day 5 | Test CSS injection on Windows + macOS + Linux (use GitHub Codespaces for Linux). Fix path issues. |
| Day 6 | Implement extension activation event: re-apply CSS on startup. Store/restore from globalState. |
| Day 7 | Code review + cleanup. Write unit tests for CssManager. Push to GitHub. |

# 10. Risks & Mitigations

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| VS Code update breaks CSS injection | High (happens 2–3x/year) | Critical | Monitor VS Code release notes. Implement auto-repair on extension activation that detects injection is missing and reapplies. Add a status bar warning icon when injection needs reapply. |
| "Installation corrupted" warning alienates users | High (always happens) | High | Patch the checksum file as part of injection (established pattern). Write clear README explanation. Add a one-time onboarding notification explaining this is expected. |
| node-vibrant fails on certain image types | Medium | Medium | Wrap all Vibrant calls in try-catch. Provide sensible fallback palette (neutral slate theme). Log errors to VS Code output channel. |
| Large base64 images cause performance issues | Medium | Medium | Enforce 10MB upload limit. After base64 conversion, check size > 5MB and serve via local URI instead. Test with large images during Week 2. |
| Windows path issues with backslashes | Medium | High | Always use vscode.Uri.file() for path construction. Never string-concatenate paths. Test on Windows VM in Week 1. |
| Webview Content Security Policy blocks resources | Low | Medium | Define minimal CSP in webview HTML header. Allow only 'nonce-{nonce}' for scripts and 'data:' for images. Test CSP carefully in Week 2. |
| Marketplace rejection | Low | High | Follow all Marketplace publishing guidelines. No telemetry without disclosure. Test on clean VS Code install before submission. |

# 11. Publishing & Launch Plan

## 11.1 Marketplace Submission Checklist

- Extension name: codeskin (check availability at marketplace.visualstudio.com)

- Publisher ID registered at marketplace.visualstudio.com (requires Microsoft account)

- package.json: name, displayName, description, version (1.0.0), publisher, icon, categories, keywords

- CHANGELOG.md: document all v1.0.0 features

- README.md: installation steps, feature screenshots (GIFs preferred), configuration guide

- LICENSE: MIT recommended for open-source portfolio project

- Extension icon: 128x128px PNG, transparent background

- Marketplace banner: 1280x640px PNG or JPEG

- At least 3 high-quality screenshots showing: upload flow, before/after comparison, profile switching

- VSIX file built with: vsce package

- Published with: vsce publish

## 11.2 Required Keywords (for Marketplace discoverability)

theme, background, wallpaper, personalize, customize, aesthetic, dark theme, color extraction, Material You, productivity

## 11.3 Launch Day Actions

- Publish to VS Code Marketplace

- Post to r/vscode with a before/after GIF demonstration

- Post to r/programming and r/webdev

- Share on Twitter/X with screenshot thread (tag @code for VS Code team visibility)

- Submit to GitHub Trending via stars from peers

- Post on dev.to or Hashnode as a technical article: "How I built a phone-style theme manager for VS Code"

- Add to personal portfolio website and GitHub profile README

## 11.4 Post-Launch Monitoring

- Check Marketplace reviews daily for first 2 weeks

- Respond to all GitHub issues within 48 hours

- Monitor VS Code release notes for API changes that could break injection

- Track install count weekly and update README with badge

# 12. Appendix

## 12.1 Key Dependencies

| Package | Version | Purpose | License |
| --- | --- | --- | --- |
| node-vibrant | ^3.2.1 | Dominant color extraction from images | MIT |
| tinycolor2 | ^1.6.0 | WCAG contrast calculation, color manipulation | MIT |
| react | ^18.x | Webview settings panel UI | MIT |
| @types/vscode | ^1.85.0 | VS Code API type definitions | MIT |
| vsce | latest | Extension packaging and publishing CLI | MIT |
| esbuild | latest | Bundle extension host TypeScript | MIT |
| webpack | ^5.x | Bundle React webview app | MIT |

## 12.2 VS Code API References

- vscode.window.createWebviewPanel — https://code.visualstudio.com/api/references/vscode-api#window.createWebviewPanel

- vscode.ExtensionContext.globalState — https://code.visualstudio.com/api/references/vscode-api#ExtensionContext.globalState

- vscode.ExtensionContext.globalStorageUri — https://code.visualstudio.com/api/references/vscode-api#ExtensionContext.globalStorageUri

- workbench.colorCustomizations — https://code.visualstudio.com/api/references/theme-color

- CSS injection reference: vscode-background by shalldie — https://github.com/shalldie/vscode-background

## 12.3 Glossary

| Term | Definition |
| --- | --- |
| CSS Injection | The technique of modifying VS Code's internal workbench.html to load additional CSS that changes the editor's visual appearance beyond what the official API allows |
| globalState | VS Code's built-in key-value store for extensions that persists data across editor sessions, stored in the user's profile directory |
| globalStorageUri | A per-extension directory on disk where extensions can store files persistently, accessible by the extension host |
| node-vibrant | An open-source JavaScript library that extracts prominent color palettes from images using k-means clustering |
| WCAG AA | Web Content Accessibility Guidelines Level AA — requires a minimum contrast ratio of 4.5:1 for normal text and 3:1 for large text |
| workbench.colorCustomizations | A VS Code settings key that accepts a JSON map of UI color tokens, allowing extensions and users to override any VS Code UI color |
| Webview Panel | An embedded web browser (iframe) within VS Code that extensions use to render custom HTML/CSS/JavaScript UI |
| Region | In CodeSkin, a distinct area of the VS Code interface: Editor (center), Sidebar (left panel), or Terminal (bottom panel) |
| Theme Profile | A saved snapshot of all CodeSkin settings including image paths, opacity, blur values, region states, and color token map |
| Swatch | A single color extracted from an image by node-vibrant, representing a visual characteristic (e.g., Vibrant = most colorful dominant color) |

End of CodeSkin Phase 1 PRD

Version 1.0  |  June 2025  |  CSE Portfolio Project